## Slide 1: Support isobmff and CR3 in Exiv2 & Darktable
2021-01-09
darktable

## Slide 2
Status Quo
Exiv2 provides image metadata read/modify/write support for many applications.
Exiv2 current ISOBMFF support is JP2
The ISOBMFF code in “Image Metadata & Exiv2 Architecture” supports JP2, CR3, HEIC, AVIF
Legal Situation for reading CR3 and HEIC is unclear (for both metadata and graphics)
Proposed Exiv2 v0.27.4 to port JP2, CR3, HEIC and AVIF from book to Exiv2.
The code in the book reads unencrypted data as specified in the ISO standard.
darktable has a dependency on a new release of Exiv2 in order to provide support for file format such as Canon CR3
Way forward:
Task force to be establish in order to bring support for CR3 files and other into Exiv2
Commitment of engineers to participate in task force and aligned timeline
Problem statement

## Slide 3: Exiv2 tasks
Milestones | Responsibility | Due Date
Port code from book to Exiv2 v0.27-maintenance | Jesus & Peter | 2021-02-28
First Release Candidate Exiv2 v0.27.4 RC1 | Robin | 2021-03-31
Exiv2 v0.27.4 GM | Robin | 2021-04-30

## Slide 4: DARKTABLE & RAWspeed tasks
Milestones | Responsibility | Due Date
CR3 support in RawSpeed | TBD | 2021-MM-DD
Exiv2 0.27.4 integration in darktable | TBD | 2021-MM-DD

## Slide 5: Legal Issue
Patent infringement
Join OIN
Who can sign a license agreement?
Who ensures that Exiv2 will become part of the Linux system definition?
Forward responsibility to the user
Adjust UI in darktable to enable specific format on user request
Who maintains the license agreement?

## Slide 6: Further potentials Blockers
?

## Slide 7
tbd
Decisions & Actions

## Slide 8: Project timeline
​
January
February
March
April
1
2
3
4
5
6
7
8
9
10
11
12
13
14
May
June
15
16
17
18
19
20
21
22
23
24
25
26
Exiv2
RawSpeed
darktable
Task 1
Task X
Row 3
Row 4
Row 5
Row 6
Row 1
Row 2
Row 3
Row 4
Row 5
Row 6
Row 1
Row 2
Row 3
Row 4
Row 5
Row 6